## Slide 1: Academic Support Hub – Week 12 Update
Mariah, Ethan, and Brandon

## Slide 2: Key Use Cases
• UC-1: Join a Study Group (Mariah)
• UC-2: Post a Question & Accept an Answer (Ethan)
• UC-3: Upload & Tag a Resource (TBD)
• UC-4: Assignment Planner with Calendar Sync (Brandon)

## Slide 3: What is ASH (Academic Support Hub)?
Central platform for PPU students to connect and collaborate
Features: Study Groups | Q&A Forum | Resource Hub | Planner Sync (TBD)
Designed to help commuters, athletes, and busy students stay organized
Focus → Academic support through connection & structure

## Slide 4: Key Takeaways from Week 12
UC-2 Q&A feature was successfully integrated after major debugging
Repaired and updated teammate code directly in VS Code
Standardized all frontend → API communication through api.js
Updated home, study groups, and Q&A pages to match project structure
Entire project pulled, merged, and deployed correctly to the jail
Backend is now running live through tmux with updated routes

## Slide 5: Current Status
Technical
Study Groups (UC-1) fully functional and MySQL-connected
Q&A (UC-2) page loads, fetches, posts questions, and displays reactions
All frontend files now organized consistently (app/ directory)
New endpoints /api/home, /api/study-groups, /api/questions in place
Reactions UI now mounts correctly on Q&A items
Jail deployment rebuilt and verified after merge fixes
Team Progress
Helped UC-2 teammate resolve PR issues and broken local environment
Ensured unified coding style and working project structure

## Slide 6: Next Steps
Add database integration for UC-2 (questions + reactions persistence)
Connect Resources and Planner pages to new backend routes
Improve home dashboard metrics with live MySQL data
Integrate calendar and reminder tools
Build course-specific group tabs
Add PPU email verification for trust
Implement badges and Q&A upvoting